Incident Command System
Resource Unit Leader (RUL)

Overview

| User | The user of this job aid will be anyone assigned as the Resource Unit Leader (RUL) within the Incident Command System. Personnel selected for this position need to have a good understanding of how the incident organization carries out check-in, resource ordering, and resource tracking (the processes). They will need to have good communications and organizational skills. They must be able to effectively use support personnel spread throughout the organization, including check-in recorders and field observers. The Resource Unit Leader must be able to train support personnel to garner appropriate resource information from Division/Group supervisors while working in a field environment. |
| --- | --- |
| When to Use | This job aid should be used to assist the Resource Unit Leader whenever an incident has occurred that requires the Incident Command System to respond. |
| Major Accomplishments | Below is a list of the major accomplishments: - Accurately tracked resources - Organizational assignments documented - Assembled Incident Action Plan - Unit demobilized |
| References | Below is a list of references that may be required while using this job aid: - Oil Spill Field Operations Guide (ICS OS-420-1) - NIIMS ICS Position Manual, Resource Unit Leader (ICS 221-3) - NIIMS I-348 Resource Unit Leader Student Workbook - NIIMS Task Book for Resource Unit Leader (RESL) (NFES 2337) |

Continued on Next Page

Overview (cont’d)

| Materials | Ensure that these materials are available to the Resource Unit Leader during an incident, if not already provided in a unit or section specific support kit.  ICS Forms Catalog  Felt-tip pens/markers - Black (10 fine and 5 wide) - Assorted colors (10 fine and 5 wide)  Ball point pens - Black or blue (5 to 10)  Sharpened pencils - No. (2-5) - Mechanical with extra leads (3-5)  Large erasers (2)  Lined paper (2 tablets)  Clipboard with name  Envelopes – brown and/or messenger - Medium size (5-10) - Large size (5-10)  Miscellaneous office supplies - Tape – clear and masking (1 roll of each) - White correction fluid (1-2 bottles) - Stapler with extra staples - Scissors (1 pair) - Large clips (6-10) - Paper clips and rubber bands - Carbon paper (5-10 sheets)  Portable (cloth) or metal T-card holders or rack (1-2)  T-Cards - White (50) - Rose and green (25 each) - Yellow (15) - Tan (25) - Blue and Orange (15) - Gray (50) |
| --- | --- |

Continued on Next Page

Overview (cont’d)

| Materials (Cont'd) | The materials list is continued below.  Miscellaneous - Resource Unit Position Guide (ICS 221-3) - Resource Designation System (MACS 410-2) - Crew Time reports (SF-261) - Response Resource Inventory (RRI) - Blank roster for assisting/cooperating agency and agency representative information - Blank roster for stakeholder group and point of contact information - Local Area Contingency Plan (ACP)/Unit OPLANS - Portable computer, loaded with database of area stakeholder/political entities and ICS forms  Internet capabilities |
| --- | --- |
| General Information | Use clear text and ICS terminology (no codes) in all radio transmissions. All radio communications to Incident Communications Center will be addressed: “(Incident Name) Communications”. |

Initial Actions

| General Tasks | Below are responsibilities to be performed immediately by the Resource Unit Leader. |  |  |  |
| --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |
|  | 1. | Receive assignment |  |  |
|  | 2. | Upon arrival at the incident, ensure check-in process has been set up at designated check-in locations. Check-in locations may be found at: - Incident Command Post - Base or Camps - Staging Areas - Helibases |  |  |
|  |  | NOTE: Seeing that incident resources are properly checked in is the FIRST responsibility of the RESOURCE UNIT LEADER |  |  |
|  | 3. | IMPORTANT! |  |  |
|  |  | IF | THEN |  |
|  |  | The check-in process has not been established | Complete job aid for “Accurately Tracked Resources” page 6 Go to Step 4 |  |
|  |  | Check-in has been established | Go to Step 4 |  |
|  | 4. | Obtain initial brief from Planning Section Chief - Size and complexity of incident - Expectations of the Incident Commander - Incident objectives - Agencies/organizations/stakeholders involved - Incident activities/situation - Special concerns - Most recent Incident Action Plan (IAP) |  |  |
|  | 5. | Begin/maintain Unit Activity Log (ICS 214) |  |  |
|  | 6. | Acquire work materials from pages 2 and 3 |  |  |

Continued on Next Page

Initial Actions  (Cont’d)

| General Tasks (Cont'd) | General tasks continue from the previous page |  |  |  |
| --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |
|  | 7. | Determine the unit’s resource needs and staff size. Adjust as necessary |  |  |
|  |  | IF | THEN |  |
|  |  | Resources unit has not been established | Go to job aid for “Accurately Tracked Resources”, page 6 |  |
|  |  | Resources unit is established | Go to Step 8 |  |
|  | 8. | Organize, assign, and brief subordinates |  |  |
|  | 9. | Complete forms and reports required of assigned position and send material through supervisor to Documentation Unit |  |  |

Accurately Tracked Resources

| Resource Check-in | Use this job aid to establish check-in and resource tracking and to order personnel to staff the Resource Unit. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |
|  | 1. | Determine which facilities need CHECK-IN RECORDERS |  |  |  |
|  |  | IF | THEN |  |  |
|  |  | Setting up INITIAL check-in locations |  | Post one Check-in Recorder at each: - Staging area - Boat ramp/helibase - Division/group location - Bases/camps - ICP - Other areas as needed |  |
|  |  | Setting up additional check-in locations to support EXTENDED response |  | Post one Check-in Recorder at each additional check-in location as they are needed |  |
|  | 2. | Enter the total number of Check-in Recorders needed for incident as determined in Step 1 |  |  | _____ |
|  | 3. | If conducting 24 hour operations, multiply the result in Step 2 by 2; otherwise enter the number in Step 2 |  |  | _____ |
|  | 4. | Enter the number of check-in recorders currently assigned |  |  | _____ |
|  | 5. | Subtract Step 4 from Step 3; enter the result here and in Step 12. This is the number of Check-in Recorders still needed. |  |  | _____ |

Continued on Next Page

Accurately Tracked Resources  (Cont’d)

| Resource Check-in (Cont'd) | The job aid to establish check-in and resource tracking continues from preceding page. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |  |  |
|  | 6. | Determine the number of STATUS RECORDERS needed |  |  |  |  |  |
|  |  |  | IF number of Divisions is | THEN you need |  |  |  |
|  |  |  | 2 | 1 Status Recorder |  |  |  |
|  |  |  | 5 | 2 Status Recorders |  |  |  |
|  |  |  | 10 or more | 3 Status Recorders |  |  | _____ |
|  | 7. | Enter the total number of Status Recorders determined in Step 6 |  |  |  |  | _____ |
|  | 8. | If conducting 24 hour operations, multiply the result in Step 7 by 2; otherwise enter the number in Step 7 |  |  |  |  | _____ |
|  | 9. | Enter the number of Status Recorders currently assigned |  |  |  |  | _____ |
|  | 10. | Subtract Step 9 from Step 8; enter the result here and in Step 12. This is the number of Status Recorders still needed |  |  |  |  | _____ |

Continued on Next Page

Accurately Tracked Resources  (Cont’d)

| Resource Check-in (Cont'd) | Job aid continues from preceding page. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |  |
|  | 11. |  |  |  |  |  |
|  |  |  | IF Volunteer Coordinator | THEN |  |  |
|  |  |  | Is NOT assigned and NOT needed | RUL tracks volunteers Enter zero in Step 12 Post Volunteer Check-in Sheet for volunteers to sign and list their actual capabilities |  |  |
|  |  |  | Is NOT assigned but needed | If conducting 24 hour ops, enter 2 in Step 12; otherwise enter 1 Post Volunteer Check-in Sheet for volunteers to sign and list their actual capabilities |  |  |
|  |  |  | Is ASSIGNED | Volunteer Coordinator tracks volunteers If conducting 24 hour ops, enter 1 in Step 12; otherwise enter zero Pass Volunteer Check-in Sheets to Liaison Officer for informational purposes |  |  |

Continued on Next Page

Accurately Tracked Resources  (Cont’d)

| Resource Check-in (Cont'd) | Job aid continues from preceding page. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |  |  |
|  | 12. | Determine personnel still needed to staff Resource Unit |  |  |  |  |  |
|  |  | If conducting 24 hour operations, enter 1 for Resource Unit Leaders still needed; otherwise enter zero |  |  | ____ |  |  |
|  |  | Enter number of Check-in Recorders still needed (from Step 5) |  |  | ____ |  |  |
|  |  | Enter number of Status Recorders still needed (from Step 10) |  |  | ____ |  |  |
|  |  | Enter number of Volunteer Coordinators still needed (from Step 11) |  |  | ____ |  |  |
|  |  | Add up numbers entered above |  |  | _____ |  |  |
|  | 13. | Order personnel still needed (determined in Step 12) from SUL via Logistics |  |  |  |  |  |
|  | 14. | Obtain communication frequencies from Communications Unit Leader |  |  |  |  |  |
|  | 15. | Assign frequencies to Check-in Recorders in the field |  |  |  |  |  |
|  | 16. | Set up Communications method |  |  |  |  |  |
|  |  |  | IF Radio Link is | THEN Use |  |  |  |
|  |  |  | Good | Radio |  |  |  |
|  |  |  | Poor | Runners, drivers, phones |  |  |  |

Continued on Next Page

Accurately Tracked Resources  (Cont’d)

| Resource Check-in (Cont'd) | Job aid continues from preceding page. |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |  |
|  | 17. | Set up communications schedule |  |  |  |  |
|  |  |  | IF | THEN report check-in information to RUL |  |  |
|  |  |  | Initial build-up | Every 15-60 minutes |  |  |
|  |  |  | Day 2+ | Upon request when directed |  |  |
|  | 18. | Brief Check-in Recorders on their assigned locations and procedures |  |  |  |  |
|  |  |  | IF check-in reporting location is | THEN get information from |  |  |
|  |  |  | Base or camp | Manager |  |  |
|  |  |  | Incident Command Post (ICP) | Resources Status Recorder |  |  |
|  |  |  | Helibase | Helibase Manager |  |  |
|  |  |  | Staging Area | Staging Area Manger |  |  |
|  |  |  | Division/group | Division Supervisor |  |  |
|  | 19. | Identify actual check-in locations with signs visible for 100 feet during both day and night |  |  |  |  |
|  | 20. | Mark travel route to check-in locations with arrows |  |  |  |  |
|  | 21. | Eliminate multiple reporting systems |  |  |  |  |
|  | 22. | Provide for reliefs |  |  |  |  |

Accurately Tracked Resources  (Cont’d)

| Resource Display | Use this job aid to create the Resource Status Display and to fulfill the RUL’s responsibility to document organizational assignments. |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |  |  |
|  | 1. | Review status display and the following information sources: - First unit on scene or responding - IC briefing - Section Chief briefing - ICS 201 - IAP briefing - SITREPs, POLREPs or TACREPs - Line or on scene personnel - Check-in locations |  |  |  |  |  |
|  | 2. | Create the status display using the decision table below |  |  |  |  |  |
|  |  | IF |  | THEN prepare the following forms | AND display them |  |  |
|  |  | In INITIAL response mode |  | ICS 207 ICS 209 (resources & agencies section) ICS 201-4 (list of resources) | Immediately Immediately When obtained |  |  |
|  |  | In EXTENDED response/ops mode |  | The above listed forms ICS 219(s) (T-cards) to replace the ICS 201-4 | When updated for IAP preparation or on the basis of resource status changes When completed and/or updated |  |  |

Continued on Next Page

Accurately Tracked Resources  (Cont’d)

| Resource Display | Job aid continued from previous page. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |
|  | 3. | Transcribe Check-in lists (ICS 211) and Resource Lists (ICS 201-4) onto T-cards (ICS 219) NOTE: Can be delegated to Status Recorders. |  |  |  |
|  | 4. | Organize ICS 219(s) to accurately reflect incident organization as reflected on ICS 207, 203, and 209’s |  |  |  |
|  | 5. | Verify that resources checked-in were actually ordered for the incident |  |  |  |
|  | 6. | Brief appropriate personnel on how to communicate resource STATUS CHANGES for the incident: |  |  |  |
|  |  | IF | COORDINATES or OBSERVES | THEN |  |
|  |  | Operations Section Chief Branch Director(s) Division/ Group Supervisors Field Observers | Resource Status Changes: - Assigned - Available - Out of service OR - Incident resource moves | They SHALL communicate the change in status to the COMM Center/COMM Unit Leader |  |
|  |  | IF | RECEIVES | THEN |  |
|  |  | COMM Center personnel or the COMM Unit Leader | Communication of Resource Status Changes in the incident…… | Fill out Resource Status Change (ICS 210) & forward to RUL |  |
|  | Continued on Next Page |  |  |  |  |

Continued on Next Page

Accurately Tracked Resources (cont’d)

| Resource Display (cont’d) | Use this job aid below to organize assignments. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | STEP | ACTION |  |  |  |
|  | 7. | Separate the Resource Status Display into separate T-card racks as the incident grows in size and complexity: |  |  |  |
|  |  | IF Incident Complexity |  | THEN |  |
|  |  | Expands beyond initial 12 hour shift with day and night tactical watches |  | 1. Prepare separate T-card rack for: - Each shift - Volunteers - Support vehicles 2. Display them as a part of the Resource Status Display |  |
|  |  | Adds divisions |  |  |  |
|  |  | Adds groups |  |  |  |
|  |  | Acquires and extensive list of support vehicles |  |  |  |
|  |  | Acquires extensive volunteers |  |  |  |
|  | Continued on Next Page |  |  |  |  |
|  | 8. | Verify that Resource Status Display accurately reflects field operations approved in the most current IAP. The following personnel can be used as verifiers - Division/Group Supervisors - Field observers - Check-in Recorders |  |  |  |
|  |  | IF | THEN |  |  |
|  |  | 2-3 hours into operational period OR Preparing for tactics meeting | Coordinate verification effort with Ops Section Chief Dispatch field observers and/or query Division Supervisors |  |  |
|  |  | Otherwise | Update status as changes occur and as necessary |  |  |

Continued on Next Page

Accurately Tracked Resources (cont’d)

| Resource Display (cont’d) | The check list is continued below. |  |  |
| --- | --- | --- | --- |
|  | STEP | ACTION |  |
|  | 9. | Submit updated resource status change information to Status Recorder |  |
|  | 10. | Update ICS 219(s), 203, 209, 207 |  |
|  | 11. | Maintain a master list of checked in resources (ICS 211), completed check-in sheets (ICS 201-4), copies of resource orders, status change cards (ICS 210) and the unit log (ICS 214) for documentation |  |
|  | 12. | Act as Demobilization Unit Leader if assigned by Planning Section Chief |  |

Organizational Assignments Documented

| Operational Planning Worksheet (ICS 215) | Use this job aid to determine the quantity and assignments of resources needed for the next operational period. |  |  |
| --- | --- | --- | --- |
|  | STEP | ACTION |  |
|  | 1. | Attend tactics meeting |  |
|  | 2. | Fill out draft ICS 215 with Operations & Planning Section Chiefs |  |
|  | 3. | Enlarge completed ICS 215 to poster size |  |
|  | 4. | Attend Planning Meeting |  |
|  | 5. | Post enlarged ICS 215 in meeting area |  |
|  | 6. | Lead discussion on resources by using ICS 215, make changes and get final approval from IC |  |
|  | 7. | Prepare resource orders using ICS 213 |  |
|  | 8. | Provide finalized copy of ICS 215 and resource orders to Logistics Section Chief |  |
|  | 9. | Record reporting location (Block 7, ICS 215) onto NOTES block on ICS 219 |  |
|  | 10. | Fill out ICS 203 for next operational period using ICS 215, ICS 211, IC 209, ICS 207 |  |
|  | 11. | Send copy of ICS 203 to Situation Unit Leader; keep copy for IAP |  |
|  | 12. | Fill out ICS 204 for next operational period using ICS 215 and ICS 205 |  |
|  | 13. | Send copy of ICS 204 to Operations Section Chief; keep copy for IAP |  |
|  | 14. | Forward completed ICS 215 to Planning Section Chief for approval |  |

Continued on Next Page

Assemble Incident Action Plan (IAP)

| General Tasks | Use the check-list to guide assembly of the IAP. |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | STEP |  | ACTION |  |  |  |  |  |
|  | 1. |  | Gather forms |  |  |  |  |  |
|  |  | Form # (Name) |  | Prepared By | Draft | Final |  |  |
|  |  | IAP Cover |  | SUL |  |  |  |  |
|  |  | ICS 202 (Response Objectives) |  | PSC |  |  |  |  |
|  |  | ICS 203 (Organization Assignments) |  | RUL |  |  |  |  |
|  |  | ICS 204 (Division/Group Assignment) |  | OPS/RUL |  |  |  |  |
|  |  | ICS 205 (Communications Plan) |  | Comms Unit Leader |  |  |  |  |
|  |  | ICS 206 (Medical Plan) |  | Medical Unit Leader |  |  |  |  |
|  |  | ICS 232 (Resources at Risk) |  | SUL |  |  |  |  |
|  |  | ICS-OS-209 |  | SUL/RUL |  |  |  |  |
|  |  | ICS 220 |  | OPS |  |  |  |  |
|  |  | Daily Safety Message |  | Safety Officer |  |  |  |  |
|  |  | Traffic Plan* |  | Ground Support Unit Leader |  |  |  |  |
|  |  | Incident map(s) |  | SUL |  |  |  |  |
|  |  | Demobilization Plan* |  | Demob Unit Leader |  |  |  |  |
|  |  | *As necessary |  |  |  |  |  |  |
|  | 2. |  | Go through all forms to CHECK for completeness |  |  |  |  |  |

Continued on Next Page

Assemble Incident Action Plan (IAP)

| General Tasks (Cont'd) | The check-list for assembling the IAP is continued below. |  |  |
| --- | --- | --- | --- |
|  | STEP | ACTION |  |
|  | 3. | Talk to person responsible for completing each form to get missing information |  |
|  | 4. | Enter missing information |  |
|  | 5. | Combine forms in the order listed in Step 1 |  |
|  | 6. | Attach Incident Action Plan cover sheet |  |
|  | 7 | Forward completed draft Incident Action Plan to the Planning Section Chief |  |

Section/Unit Demobilized

| Demobilization Tasks | Below are demobilization responsibilities applicable to all personnel assigned to this section/unit. |  |  |
| --- | --- | --- | --- |
|  | STEP | ACTION |  |
|  | 1. | Receive Demobilization Plan from Demobilization Unit Leader/Planning Section Chief |  |
|  | 2. | Brief subordinates regarding demobilization |  |
|  | 3. | Supervise demobilization of unit, including storage of supplies |  |
|  | 4. | Provide Supply Unit Leader with a list of supplies to be replenished |  |
|  | 5. | Forward all Section/Unit documentation to Documentation Unit |  |
|  | 6. | Complete Check-out Sheet |  |

Information Exchange Matrix

Information Exchange Matrix

| Inputs/Outputs |  | Below is an input/output matrix to assist you with obtaining information from other ICS positions and providing information to ICS positions. |  |  |
| --- | --- | --- | --- | --- |
| MEET With | WHEN |  | RUL OBTAINS | RUL PROVIDES |
| Incident Commander | Initial incident brief |  | ICS 201-4 |  |
|  | OPS briefing |  | Shifts in tactics Resource Status |  |
|  | Planning meeting |  | Approved list of resources to be ordered | ICS 215, present final form for IC approval |
| Planning Section Chief | Initially upon arrival at incident |  | Special instructions |  |
|  | Tactics pre-planning meeting |  | Objectives Change in tactics, assignments, resource status | ICS 215, fill out with PSC and OPS Current state of resources on scene and available ICS 202, fill out during meeting |
|  | Section meeting |  | Directions from PSC Daily meeting schedule | Brief of unit performance All work products |
|  | IAP preparation meeting |  | Deadline for preparation of draft IAP | Status of when the following forms will be ready: ICS 202, 203, 204, 207 |
| Resource Unit Personnel Check-in Recorders Status Recorders Volunteer Coordinator(s) | Upon arrival at incident and when ordered personnel arrive on scene |  | List of names Qualifications | Assignments Tasking Check-in procedures |
| Situation Unit Leader | Planning Meeting |  | Future projections for incident | Resource Status information so SUL can fill out ICS 202 |

Continued on Next Page

Information Exchange Matrix (continued)

| Inputs/Outputs |  |  |  |  |
| --- | --- | --- | --- | --- |
| MEET With | WHEN |  | RUL OBTAINS | RUL PROVIDES |
| Operations Section Chief | Tactics pre-planning meeting |  | Objectives Changes in tactics, assignments, resource status | ICS 215, fill out with OPS and PSC Current status of resources available ICS 202, fill out during meeting |
|  | 2-3 hours into current operational period Prior to tactics pre-planning meeting |  | Approval to use OPS personnel as field verifiers | Directions on conducting field verification (ICS 211 Check-in Lists and ICS 204-4 Resource Lists) |
|  | Completing/ updating ICS 203 and 204 |  | Division/Group assignments | Final ICS 215 ICS 203 and 204 |
| Logistics Sections Chief | As needed |  | Supplies, communications equipment and work space Status of transportation and support vehicles Cross check of orders to verify what was checked-in | Resource orders on ICS 213 Copy of ICS 211’s Copy of current approved ICS 215 |